MEETING MINUTES

of the Board of Trustees Reclamation District No. 537

December 2, 2025

Pursuant to the foregoing consent and the notice thereof, duly and regularly posted and given to all members of the Board of Trustees, and by-laws of said District, a regular meeting of the Board of Trustees of Reclamation District No. 537 was called to order by Trustee Bill Mattos on Tuesday, December 2, 2025, at 9:00am in-person and via Teams online meeting.

1. Call to Order

The meeting was called to order on Tuesday, December 2, 2025.

Meeting attendance/introductions

Trustees:

- Bill Mattos

- Ray Yeung

- Ross Peabody

- Dan Ramos

- Tom Ramos

Staff and Members of the Public

- Tina Anderson, MBK Engineers

- Dustin Dumars, Dumars & Associates

- Brian Hamilton, Downey Brand

- Krystel Bell, Westervelt

- Brendon Leonard, Westervelt

- Mark Young, Westervelt

Approval of agenda

Motion: Approve the meeting agenda

Motion by: D. Ramos; Second by: T. Ramos

Vote: All in favor; Motion carried

Approval of Prior Meeting Minutes

Motion: Approval of minutes from October 7, 2025 Board Meeting

Motion by: D. Ramos; Second by: Peabody

Vote: All in favor; Motion carried

Public Comment on Non-Agenda Items

No public comments or non-agenda items discussed

Business/Action Items

1. Report on District Finances

- District finances reviewed through October

- Accounts Receivable / Accounts Payable are current

- First Northern fraud incident was caught early; no funds lost

- RD 900 balance cleared

2. Corp Yard

  - Financial Update

  - Contract Extension with SAFCA

- Discussion to extend SAFCA/DWR detention basin contract

- Proposal includes other important areas as well

- Proposed extension through December 2026

- 2.6 miles of tile drains, weeds, land leveling, PG&E extension discussed

- Question raised regarding proprietary work and bid requirements; Hamiliton will check and report back

Motion: Approve D. Ramos and Mattos to execute contract extension

- Motion by: Peabody, Second by: T. Ramos

- Vote: All in favor; Motion carried

  - General Project Update (Forgen, Domestic Well, other)

- Well installation complete

- Concrete scheduled for next Monday

- Forgen nearing project completion

  - Fence Contract

- No bids received

- Guillen Fence was interested but currently overloaded with work

- S&S submitted a proposal for $228,700 (does not include operator or rolling gate)

- Controller approved expenditure for approximately $4,000

- Anderson to prepare contract between the District and S&S

Motion: Proceed with fence contract

Motion by: Peabody; Second by: T. Ramos

Vote: All in favor; Motion carried

  - MBK Contract

MBK is out of funds.
Motion: Approve contract extension to 2026. Mattos and D. Ramos to work with Anderson regarding contract amendment.

Motion by: Peabody; Second by: T. Ramos

Vote: All in favor; Motion carried

3. Update on Westervelt Land Management

Proposal from Westervelt to be reviewed for contract consideration. D. Ramos is working with Krystel Bell and Brendon Leonard. Mattos provided comments for consideration. The Board expressed interest in meeting with Westervelt to review overall plan.

4. Engineers’ Report and Updates (MBK):

  - FEMA

No update

  - Flood Season

We are in the flood season; make sure you have supplies ready.

5. Flood Fight Supplies

Most of the flood fight supplies were given to RD 1600. RD 537 would like to request 1,000 sandbags and a couple of rolls of visqueen from RD 1600.

6. Attorneys’ Report

- Request for Waiver – RD 1000 Property Acquisition

No update

- Fall Elections

Fall elections held; no candidates challenged

- Discussion for Trustee Reimbursement

Resolution: Trustee Compensation and Reimbursement Policy

$150 stipend; $60 per hour rate

Motion: Approve resolution

Motion by: Peabody; Second by: Yeung

Vote: All in favor; Motion carried

- Review Procurement Policy

The policy was provided to the Trustee for review. This topic will be revisited at the February board meeting.

D. Ramos and T. Ramos had to leave the meeting early

Informational Items

1. Manager’s Report

DWR Inspection (October 25):

- Primary issue is squirrels

- Washout under I-5 at bypass levee potentially due to Caltrans drainage

- Rills in old Basin 827 area

Operations:

- Pumps operating well; no water to pump

- At 51% diesel needs to be filled; trustees asked manager to fill it even though it isn’t down to 51%

- Generator tested successfully

- Need to check submittal dates for Air Quality report

Junk Cleanup:

- Trash cleanup completed

- Cost: $600 per trailer (12 x 6 x 8)

2. YSGA Update

East side does not have water issues. YSGA will not assess east side at same rate as the west.  Suggested assessment: $0.50 per acre, but nothing has been set.

3. Additional Informational Items/Trustee Comments

No additional comments.

4. Adjourn

Motion: Meeting adjourned at 10:10 a.m.

Motion by: Peabody; Second by: Yeung

Absent: D. Ramos and T. Ramos. Vote: All in favor; Motion carried