RECLAMATION DISTRICT NO. 537

MEETING MINUTES

Meeting Date: Tuesday, April 7, 2026

Meeting Time: 9:08

Location: 889 Drever Street West Sacramento 95691

Board: Reclamation District No. 537

Call to Order

The meeting was called to order at 9:08 a.m.

1. Roll Call / Attendance

Board Members Present:

- Bill Mattos, President

- Dan Ramos

- Tom Ramos

- Ray Yeung

- Ross Peabody

A quorum was present.

Staff / Consultants Present:

- Billy Mattos, General Manager

- Tina Anderson, MBK Engineers

- Noah Rabago-Sondgroth, MBK Engineers

- Dustin Dumars, Dumars & Associates, CPA

2. Approval of Agenda

A motion to approve the agenda was made by Ross Peabody and seconded by Ray Yeung. Motion carried.

3. Approval of Minutes

A motion to approve the minutes from the previous meeting was made by Ross Peabody and seconded by Ray Yeung. Motion carried.

Public Comment on Non-Agenda Items

No public comments were presented.

Business / Action Items

1. Report on District Finances

The Board received and filed the financial report for the period ending March 31, 2026. Financial statements were provided to the Board and are maintained on file as part of the District’s records.

2. I-5 Erosion

President Mattos reported erosion beneath Interstate 5 along the levee toe road caused by a failed drainpipe. If not repaired, the toe road would become impassable. Two repair estimates were obtained: Clearwater in the amount of $5,382 and RAMCON in the amount of $8,430. President Mattos initially proposed replacing the existing 6-inch pipe with an HDPE pipe; however, Ms. Anderson advised that this option would not comply with Title 23 requirements. Ms. Anderson will provide the applicable Title 23 information to the trustees.

3. Old Fire Department Lease

LAFCO is going to have a meeting to dissolve the Elkhorn Fire District. Area south of County Road 124 will be serviced by West Sacramento, and everything north of County Road 124 will be in Woodland jurisdiction. Trustee Ramos put together an application package to lease the Elkhorn Fire District. The RD has funds to support the lease.

4. Corp Yard

## Financial update

Ms. Anderson will send a progress report to President Mattos later today. After that she will notify the Trustees of the remaining funds.

## Forgen – Erosion

Forgen’s work is nearing completion; however, one issue remains involving a culvert draining the top of the CAMU. To identify the root cause, Forgen will bring a water truck to the site to observe drainage conditions. Potential issues include improper pipe alignment or curbs not functioning as intended. Once the problem area is identified, Forgen will complete the necessary repairs. Retention will be released upon confirmation that the issue has been resolved.

President Mattos inquired about a discrepancy between an email from Mike Kynett recommending payment of approximately $50,000 and an email from Albertson’s indicating $23,000. Ms. Anderson will investigate and report back on the discrepancy.

## S&S Fence - Change Order

S&S fencing change order due to the addition of a 4-foot walk in gate and to go from round to 4 inches galvanized square pipe. The change order of ~2k.

## Hoot System Contract

MBK is preparing a contract that will be sent out 4/7/26.

## Office Building

President Mattos received a quote to construct a 36 x 12 mobile office. Construction is expected to cost $45,000 and will take approximately 45 days to build to RD specifications.

Motion to start construction on mobile office was made by Ross Peabody and seconded by Ray Yeung. Motion carried.

## Electrical

An electrician is preparing the plans that the County will need to sign off on. Once that is done, the District will work with PG&E to get power to mobile office.

5. Engineers’ Report and Updates (MBK):

## RD 537/DWR Land Management Contract

Jesus Esparza, DWR, is working through it with legal to see if we can get retention release as tasks are completed. Esparza is off this week; a revised contract will likely come next week. President Mattos would like to hold a special board meeting to review and potentially sign the contract.

## MBK Contract

MBK will provide the amended contract to Mr. Mattos shortly.

## Other

The District Trustees unanimously agreed that they do not want to take over decommissioning the old gas wells. Trustee D. Ramos will share a gas well contractor’s contact information with DWR.

6. Attorneys’ Report

Request for Waiver – RD 1000 Property Acquisition

Tabled till next meeting. No attorney present.

Informational Items

1. Manager’s Report

Manager Mattos provided an update on maintenance and the DWR spring inspection. The spring inspection is scheduled for May 7.  The District fixed the erosion site identified last year, has increased rodent control activities and will mow the Sacramento River levee prior to the spring inspection. Manager Mattos would also like to conduct tree trimming south of the fire station and address any other items brought up during the spring inspection.

2. Yolo Subbasin Groundwater Agency (YSGA)

The District voted in opposition to the SMGA funding (fee) study process considered by the Yolo Subbasin Groundwater Agency, along with several other agencies due to the cost allocation, equity and process; however, the item was approved by majority vote and will move forward.  [Tom Ramos – please confirm]

3. Additional Informational Items / Trustee Comments

Include on the next agenda auditor review.

15. Adjournment

The meeting was adjourned at 10:24 a.m.